Exploring Spotify’s Approach to Agile Software Development

Justin DeKock

Information Systems | Saint Louis University

IS-5500: Advanced Software Development

Professor Greg Langston

January 25, 2026

Background

Spotify has been a pioneer in the music streaming industry; since their conception in Stockholm Sweden in 2006 and their launch in 2008, Spotify has scaled worldwide, efficiently storing and delivering over 100 million audio tracks, nearly 7 million podcasts, and 350,000 audio book to its 700+ million users (Spotify, 2026).

Challenges/Lessons Learned

The early Spotify development team followed the Scrum model, where small scrum development teams lead by a scrum master attended daily Scrum meetings and worked in sprints to develop the product (Pressman & Maxim, 2020, pp.42-45). The Spotify team, understanding the size and scale of the product they were developing, quickly found the traditional Scrum model to be too restrictive for their workflow. Through years of trial and error, the team developed what is now known as the Spotify Model: an agile model that champions the need for collaboration, transparency, and simplicity (Merryweather, 2023).

Agile Implementation

Spotify’s model provides greater flexibility to teams than more traditional software development models, and promotes the prevention of blocking between teams by reducing tight dependencies between teams/services. The public Spotify interfaces that users interact with today provide them a single cohesive service for all of the audio they stream, but this experience is made up of 100+ micro-services within Spotify’s internal architecture (Kniberg & Ivarsson, 2012, p.13). This decoupled architecture has allowed Spotify to implement their model’s version of the more traditional Scrum team, a squad, in a way that is designed to feel more like a mini-startup than a traditional development team. Each squad has a long-term goal they are working toward, typically tied to a specific set of features or services, that is largely decoupled from the work any other squad is doing. This allows each squad to optimize their workflow based on only the skills and needs of the squad members (Kniberg & Ivarsson, 2012, p.2).

Spotify understood early that their worldwide scale would not allow for any strictly enforced company-wide agile technique; some squads work in Scrum sprints, some use Kanban boards, and many others combine several agile approaches in a way that works for their squad (Kniberg & Ivarsson, 2012, p.2). Squads do not have a formal leader directly comparative to a Scrum Master, but they do have a product owner:  an employee that is responsible for prioritizing the work that must be done by squad, but with no involvement in how the work is done (Kniberg & Ivarsson, 2012, p.3).

While removing dependencies between squads is a key advantage of Spotify’s model, it also understands that the work done by each does not exist in a vacuum, and therefore must be driven by higher level product and architectural goals. Each squad is a member of a tribe, which is a collection of squads that work toward related goals. Continuing the startup metaphor, Kniberg & Ivarsson compare the tribe to a startup “incubator”, with a tribe lead responsible for providing resources to each squad in the tribe. (2012, p.5) Within each tribe are several chapters, in which individual squad members that share competencies regularly and formally coordinate for specific goals (Kniberg & Ivarsson, 2012, p.9). Guilds take this collaboration a step further, generally beginning as a less formal “community of interest” that is not directly tied to any specific tribe (Kniberg & Ivarsson, 2012, p.9).

Outcomes

Spotify’s transition from a rigid Scrum workflow to their implementation of what is now understood as the Spotify Model brought the company great success. Kniberg & Ivarsson’s paper reported 15 million active users and 4 million paying subscribers when it was published in October 2012 (p.1); Spotify reports 713 million users and 281 million paying subscribers in January 2026. The model has continued to transform itself as Spotify has continued to grow as a company; Kniberg & Ivarsson have explicitly stated that they never intended to create a rigid framework, and instead were simply explaining their way of organizing work within the organization.

References

Pressman, R. S., & Maxim, B. R. (2020). Chapter 3: Agility And Process | Section 4: Scrum. In Software Engineering: A Practitioner’s Approach (9th ed., pp. 42–45). essay, McGraw Hill.

Richter, L. (2024, August 26). Real-life agile project management & famous success stories. 	Famous Agile Project Management Success Stories. 	https://www.smartsheet.com/content/agile-project-management-examples?srsltid=AfmBOoqZ_dWO1q0XRkTwryM-XrNeLTZAB3SU-Y87xqE1iMd4-gnGk29G

Spotify. (2012, October). Scaling agile @ Spotify - Crisp’s Blog. Scaling Agile @ Spotify with 	Tribes, Squads, Chapters & Guilds. 	https://blog.crisp.se/wp-content/uploads/2012/11/SpotifyScaling.pdf

Spotify AB. (2026, January 8). About Spotify. Spotify.

https://newsroom.spotify.com/company-info/